Client Meeting Minutes  
**1-21-2015**

Author: John Krasich

**Attendance:**

John Krasich, Jordon Phillips, Angelica Rodriguez, Richard Shomer, Jeremy Price

**Discussion:**

**         File Upload**

* The issue of byte decoding is resolved in some instances – creates errors in others
* Highlighting seems to be an issue as well, potentially caused by including a html not containing the correct style

**         Term Clustering**

* Term clustering Is complete and awaiting pull request

**         Jenkins**

* Jenkins is correctly pulling code from GitHub and building
* Ricky will be working on deployments to staging and production

**         Next Sprint**

* Jelly will look to finish fixes to file uploading, with the assistance of John
* John will be working on abstract deletion and keyword searching
* Jordon will be working on batch requests
* Ricky will look to finalize Jenkins deployments

**Additional Comments / Concerns:**