Client Meeting Minutes  
**1-29-2015**

Author: John Krasich

**Attendance:**

John Krasich, Jordon Phillips, Angelica Rodriguez, Richard Shomer, Jeremy Price

**Discussion:**

**         Decoding and Highlighting**

* Jelly demonstrated her progress – byte and highlighting fixed.
* John will move towards abstract deletion and search
* Jelly is working on multiple file uploads
* Currently, multiple files can be uploaded but are not processed

**         File Saving**

* Jeremy would like for the file name and a link to the abstract to be saved so that the user can easily track the abstract

**         Term Clustering**

* There is a current issue with term cluster where the process is very slow for long abstracts
* Once fixed, Jordon will be working on phrase abstractions and second-stage term clustering

**         Jenkins**

* Ricky is having trouble connecting to the boxes for deployment, will work on fixing with Jeremy
* Ricky will be working on deployments to staging and production

**         End of Quarter Expectations**

* Upload abstracts, process, save, and download later.
* The API is a nice to have but not required
* Focus on the UI Workflow

**Additional Comments / Concerns:**