Client Meeting Minutes  
**12-17-2014**

Author: John Krasich

**Attendance:**

John Krasich, Jordon Phillips, Angelica Rodriguez, Richard Shomer, Jeremy Price

**Discussion:**

**         Key Word Highlighting**

* Using word stemming, any word used in the scoring of key words are highlighted.
* Changes fixed by John and merged by Jelly

**         Document Upload**

* Jelly has created the basic tab flow from uploading a file to displaying the analyzed abstract to a third, to be determined step (such as saving)
* Jeremy suggested automatically advanced to display the analyzed abstract after upload, rather than pressing a “Next” button

**         SALT**

* For the time being, Jeremy agrees that it would be best to put SALT work on the back burner as a “nice to have” later in the project

**         Term Clustering**

* Jordon has been doing work on term clustering of key words, noticing that the effectiveness of clustering is lower with shorter length entries.

**         Jenkins**

* Ricky had been learning some of the configurations for the Jenkins server, and believed that Jenkins was not actually installed on the server.
* Once automated testing is set up, Jeremy had the idea of using simple entries such as children’s books for testing, creating a pool of key words that the algorithms key words must fall in.

**Additional Comments / Concerns:**

**         Winter Break**

* With winter break beginning this Friday (12/19), the next meeting will be scheduled for January 7, 2015
* Any progress made during break will be at the discretion of the team

**         Jenkins**

* John will be dropping off the Jenkins Trello card, as Ricky will be taking over all work on that end.